# Info for CDM/CS release on 1/10/2017 at 10:00 am

What is being released:

- Property file update to Clinical Data Manager and Clinical Services

  - Fixes for Bugs:

    - Update the URL for the CDR reference in the property files for both applications to match the changes made by the service team.

This affects the domain hwapp-prod on lp-hwprdapp01 and lp-hwprdapp02 for servers clinical-services1 and clinical-services2.

Prior to release:

- Complete RFC with Ty Gibson

- Get buy-off from CAB

Release day @ 10:00am:

- HWCIR

  - Stop screening mbeans before restarting any other apps

- Unix Mid-tier:

  - Stop screening1 and screening2

  - Stop cap1 and cap2

  - /usr/local/beaapps/hwapp-prod/servers/clinical-services[12]/hwcir-properties/clinical-services/3.1/config/appservice.properties

    - modify CdrUrl = t3://help2-services.co.ihc.com:9303

  - Restart the managed server instances clinical-services1 and clinical-services2 and clear the cache for each.

  - Start cap1 and cap2

  - Start screening1 and screening2

- HWCIR:

  - Start screening mbeans after Unix Mid-tier restarts screening1 and screening2

  - Validate functionality of application

Backout Plan

Replace changed properties files with the saved backups and restart applications.